NAF PROJECT & FUNDS TRACKER
AIRTRACK COMMAND SYSTEM

Comprehensive Project Design, Features, Workflow, Scope Review, and Locked Source-of-Truth Draft

| Prepared for | Project sponsor and implementation team |
| --- | --- |
| Document purpose | Decision-ready design pack to remove out-of-scope items, add missing items, and lock the official baseline |
| Deployment model | Desktop-first, offline-first, centrally synced command platform |
| Draft status | Working source-of-truth version for review and lock-down |

NEW UPDATE

The system will have only clerk destop app version which can always synchronise to online server. Others including the CAS will assess their accounts online. A lite mobile app not more than 5M will be used for alerting Tasked branches and their AAs/staff officers which they will inturn go online to do tasks in their dashboard. Same also to CAB. This rull over ride other related rules

This document consolidates the project concept, feature set, workflow, architecture, data direction, roles, windows, and review checklist into one clean blueprint. It is designed so you can strike out what is not needed, insert what is missing, and then declare one locked source of truth for the whole team.

1. Executive Summary

The NAF Project & Funds Tracker, also called AirTrack Command System, is a memo-to-execution tracking platform for recording financial request letters (memo) upon approval by the Chief of the Air Staff (CAS) and following them up (tracking), fund release, commencement, progress reporting, validation, completion, and archival.

The system is not just a register. It is a command workflow platform with search, accountability, analytics, alerts, audit trails, export tools, and desktop clients for assigned branches and Direct-to-CAS offices.

The recommended implementation model is desktop-first and offline-first. Each client installation stores work locally, then synchronizes to a central online database whenever internet is available or when the user clicks Sync Now. The system will have a lite cross platform mobile app that is linked to each client user computer to be operated by the AA to Branch Chief or His clerk, the lite app will be for notification of tasks which will be installed on mobile phones of the Branch Chief to put the clerk or AA in check.

2. Project Objectives

• Create one authoritative record of approved, rejected, and KIV financial memos.

• Track the full lifecycle of approved memos from fund release to completion and archival.

• Assign clear follow-up responsibility through Primary Monitor and Final Validator roles.

• Provide CAS and HQ leadership with fast search, modern dashboards, alerts, and analysis of how funds are requested, released, and utilized.

• Support offline desktop usage across branches, with reliable synchronization to a central server.

• Preserve audit history for every major action and provide controlled locking to prevent tampering.

3. In-Scope Modules

| Module | Purpose | Core Outcomes |
| --- | --- | --- |
| Memo Registry | Register financial request memos and attachments | Draft, KIV, Rejected, Approved records |
| Assignment & Tracking | Assign Primary Monitor and Final Validator | Ownership, deadlines, roadmap |
| Fund Release Desk | CAB queue for release decision | Rejected, Partial, Full fund release |
| Commencement Feedback | Confirm whether funded work has started | Commenced, Not Commenced, comments |
| Progress Reporting | Periodic updates from monitoring branches | Progress history, evidence, delays |
| Validation Desk | Final completion verification | Completed or Validation Rejected |
| Analytics & Reporting | CAS dashboard and management reports | Charts, trends, filters, exports |
| Archive & Recovery | Preserve closed records safely | Read-only archive with restore control |
| Offline Desktop Client | Fast light client for branch users | Local work, reminders, sync |

4. Out-of-Scope Candidates for Review

These are intentionally listed for decision. Keep only what clearly serves the command workflow and budget reality.

□ Native mobile apps in version 1. The desktop-first client already covers the operational need.

□ Very advanced AI forecasting before the core workflow is stable.

5. Missing-Items Review Checklist

□ Should all 36 states plus FCT be maintained in master data for project location reporting? yes

□ Should branch-level dashboards differ by role, or should all operational users share one simplified desktop experience? Yes operational users share one simplified desktop experience, only the branch which is required during registration appears on the dashboard as unique and only sees and keep record of what is sent to the branch only

□ Should approval authority be strictly read-only for CAS Viewer while another internal authority role performs approval actions?

□ Should documentary-completion categories auto-complete immediately after full fund release, or pass through a lighter confirmation step? Yes, Auto complete

□ Should attachments support only documents and images, or also short video/audio evidence? Only documents and images

□ What are the final retention rules before a completed record moves to archive? In the archive table auto listed as per date and sortable

6. Standardized Category Headings and Tracking Modes

| No. | Category Heading | Tracking Mode | Typical Behavior |
| --- | --- | --- | --- |
| 1 | Projects & Infrastructure | FULL | Full lifecycle, physical execution, validation required |
| 2 | Procurement, Logistics & Supply | FULL | Delivery, inspection, receiving evidence |
| 3 | Training, Courses & Development | CONTROLLED | Documentary completion can be lighter |
| 4 | Operations & Mission Support | FULL | Operational progress and evidence trail |
| 5 | Finance, Budget & Payments | CONTROLLED | Payment confirmation focused |
| 6 | Travel, Allowances & Foreign Assignments | CONTROLLED | Travel and payment completion focused |
| 7 | Medical, Welfare & Human Support | CONTROLLED | Support delivery confirmation focused |
| 8 | Personnel & Administration | CONTROLLED | Administrative completion focused |
| 9 | Maintenance & Engineering Services | FULL | Technical progress and completion evidence |
| 10 | Contracts, Services & General Support | FULL | Deliverable and contract stage tracking |

7. Role Design

| Role | Main Permissions | Restrictions / Notes |
| --- | --- | --- |
| CAS Viewer | Read-only strategic view, charts, alerts, newest completed items and can sort from beginning to end as deemed fit | No operational editing |
| Super Admin (PASO) | Full access, users, branches, settings, backups, restore, controlled override, sees branch not doing their job and query them in app, can create disable and delete any user. Should show project tracked level(delivered/ read by tracker or validators using sing tick and double tick green) | Should be tightly controlled |
| Clerk | Create memo, edit before lock, upload documents, assign monitor and validator where permitted, sees branch not doing their job and report to super admin(PASO) | Cannot falsely validate execution |
| CAB Officer / CAB Desk | Receive release queue, reject, partially release, fully release | CAB section locks at 100% release |
| Primary Monitor | Confirm commencement, submit periodic progress, upload evidence | Only for assigned records |
| Final Validator | Approve or reject completion with reason | Required for FULL tracking |
| Client Branch / DRU User | Respond to assigned actions and alerts | Limited to role-allowed tasks |

8. Official Workflow

Stage 1. Memo Registration

Clerk records memo reference, heading, branch/DRU, beneficiary, amount, currency, date, approval state, notes, Tel and attachment (optional).

Stage 2. Assignment

If approved, the system assigns Primary Monitor and Final Validator, creates the roadmap, and moves the record to Awaiting Fund Release page.

Stage 3. Fund Release Desk

CAB receives a queue, chooses release rejection, partial release (require next release date, to notify), or full release, and the system stamps officer, amount, percentage, and time.

Stage 4. Commencement Feedback

After funds are released, the assigned monitoring branch confirms whether execution has commenced within the configured reminder period.

Stage 5. Periodic Progress

Once underway, the Primary Monitor submits progress, achievements, delays, next action, evidence, and percentage updates every 15 days.

Stage 6. Validation

When progress reaches 100%, the Final Validator approves completion or rejects it with a mandatory reason (CAS also sees this).

Stage 7. Completion and Archive

Completed items appears with full details in completed project page in leadership views, remain searchable with linked evidence, and later move to archive under retention rules in the appropriate page which can be viewed by the CAS.

9. Official Lifecycle Statuses

| Lifecycle Status | Used In | Meaning |
| --- | --- | --- |
| Draft | Registry / CAB / Monitor / Validator | Record is being prepared and can still be edited or deleted by Clerk. |
| KIV (This status cannot be sent to CAB until changed to approved) | Registry / CAB / Monitor / Validator | Memo is kept in view and not progressing operationally. |
| Rejected | Registry / CAB / Monitor / Validator | Memo has been rejected and is preserved for reference in the rejected memos page |
| Approved | Registry / CAB / Monitor / Validator | Memo is approved and can move to assignment and fund release workflow. |
| Awaiting Fund Release | Registry / CAB / Monitor / Validator | Approved record is pending CAB action. CAS and PASO can view this in the pending funds release page |
| Fund Release Rejected | Registry / CAB / Monitor / Validator | CAB rejected release and recorded reason. |
| Partially Funded | Registry / CAB / Monitor / Validator | CAB released less than 100%; reminders continue. |
| Funds Released | Registry / CAB / Monitor / Validator | Fund release completed; downstream execution workflow begins. |
| Awaiting Commencement Feedback | Registry / CAB / Monitor / Validator | System is waiting for commencement response. |
| Not Commenced | Registry / CAB / Monitor / Validator | Assigned branch reported that work has not started. |
| Ongoing | Registry / CAB / Monitor / Validator | Execution is underway and periodic progress continues. |
| Awaiting Validation | Registry / CAB / Monitor / Validator | Primary Monitor reported 100% and validator review is pending. |
| Validation Rejected | Registry / CAB / Monitor / Validator | Validator rejected the completion claim with reason. |
| Completed | Registry / CAB / Monitor / Validator | Completion has been accepted and posted in the relevant page viewable by the CAS, PASO and can be sorted as completed project in the CAS Dashboard. |
| Archived | Registry / CAB / Monitor / Validator | Closed read-only record, restorable only by authorized flow. |

10. Desktop-First Technical Architecture

Recommended model: Electron desktop client + local SQLite database + central Node.js API + central PostgreSQL database. The desktop app works offline, queues changes locally, and synchronizes automatically when the internet returns or when the user clicks Sync Now.

| Layer | Recommended Design |
| --- | --- |
| Client | Electron desktop app with role-aware UI and local SQLite storage |
| Offline data | SQLite local store with sync queue and conflict-safe identifiers |
| Server API | Node.js backend enforcing lifecycle rules, permissions, audit, and exports |
| Central database | PostgreSQL for master records, reporting, search, and archive |
| File storage | Structured document and evidence storage with attachment metadata |
| Sync | Automatic online detection plus manual Sync Now button |
| Security | Role-based access, password hashing, device/session tracking, audit logs, HTTPS |

11. Hosting Recommendation

Because the data size is expected to remain small over many years, the system does not need a heavy or expensive infrastructure stack. A managed PostgreSQL deployment is the most practical starting point for production, while keeping the architecture portable so the database can later move to a private server if policy requires it.

| Option | Strength | Trade-off | Suggested Use |
| --- | --- | --- | --- |
| Managed PostgreSQL | Easy administration, backup convenience, fast launch | Monthly cost | Preferred production starting point |
| Small secured VPS | More control, potentially cheaper long-term | More admin overhead and security responsibility | Later migration if tighter control is required |
| Free cloud tiers | Low initial cost | Not suitable for mission-critical production use | Development and pilot only |

12. Core Data Design

The backend should be built around a memo-centered data model. Supporting entities include categories, branches/DRUs, roles, assignments, fund release events, commencement feedback, progress reports, validation reviews, attachments, alerts, audit logs, backups, exports, sync devices, and sync queue logs.

| Entity | Purpose |
| --- | --- |
| memos | Main registry record |
| memo_assignments | Primary Monitor and Final Validator assignment |
| fund_release_events | CAB actions and locking record |
| commencement_feedback | Has work started or not |
| progress_reports | Periodic updates and evidence trail |
| validation_reviews | Completion approval or rejection |
| attachments | Linked documents, photos, |
| audit_logs | Who changed what, when, and why |
| notifications | Alerts and reminders |
| sync_devices / sync_queue_logs | Desktop sync traceability |

13. Memo Registration Form Design

The form should feel like a proper operational form, not a spreadsheet disguised as a screen. Required core fields include Memo Reference Number, Memo Description, Category Heading, Tracking Mode, Originating Branch or DRU, Beneficiary Type, Beneficiary Name + Tel No, State(sortable by CAS), Amount, Currency (sortable by CAS), Approval Status, Approval Date, Attachment, and Remarks.

Conditional fields should open when relevant. If the memo is approved, show Primary Monitor, Final Validator, Expected Start Date, Expected End Date, and Fund Release Required. If the selected heading is controlled and does not need physical execution, validation can be optional depending on final policy.

14. Category-Specific Extra Fields

| Category | Recommended Extra Fields |
| --- | --- |
| Projects & Infrastructure | Project Location (State), Contractor Name, Start Date, End Date, Physical Progress %, Financial Progress %, Site Photos |
| Procurement, Logistics & Supply | Supplier / Vendor, Item Type, Quantity, Delivery Date, Delivery Status, Inspection Status, Receiving Officer, Store Entry Reference |
| Training, Courses & Development | Training Type, Beneficiary, Institution, Number of Participants, Start Date, End Date, Attendance Confirmed Require CAB Release of funds( Validator optional) |
| Operations & Mission Support | Operation Name, Operation Location, Start Window, End Window, Supporting Unit, Delivery / Mission Status Require CAB Release of funds( Validator optional) |
| Finance, Budget & Payments | Payment Type, Beneficiary Class, Due Date, Payment Completion Status |
| Travel, Allowances & Foreign Assignments | Travel Type, Destination, Ticket Status, Visa Status, Departure Date, Return Date Require CAB Release of funds( Validator optional) |
| Medical, Welfare & Human Support | Support Type, Hospital / Institution, Beneficiary, Treatment / Welfare Status Require CAB Release of funds( Validator optional) |
| Personnel & Administration | Action Type, Personnel Count, Committee / Board Reference, Administrative Completion Status |
| Maintenance & Engineering Services | Equipment / Platform, Maintenance Type, Planned Date, Completion Date, Serviceability Status, Technical Report Upload Require CAB Release of funds( Validator optional) |
| Contracts, Services & General Support | Contract Reference, Service Provider, Contract Amount, Contract Stage, Deliverable Confirmation Require CAB Release of funds( Validator optional) |

15. Alerts and Reminder Rules

| Alert Area | Rule |
| --- | --- |
| CAB Alerts | Blinking and countdown-based reminder after approval; if partial release remains unresolved, persistent reminder continues. |
| Commencement Alerts | After funds release, the assigned branch receives a reminder to confirm commencement within the configured period. |
| Progress Alerts | Every 15 days until completion; overdue items should surface in both client and CAS views. |
| Validation Alerts | When progress reaches 100%, the Final Validator receives immediate notification. |
| CAS Alerts | Newest completed items, overdue items, blocked items, partially funded items, and rejected validation cases. |

16. Dashboard Design Standard

The CAS dashboard should surface the command picture quickly. Recommended widgets include Total Records, Total Approved, Total KIV, Total Rejected, Total Funds Requested, Total Funds Released, Total Ongoing, Total Completed, Total Overdue, Pending Validation, Pending CAB Action, Newest 5 Completed, and Projects by States. Charts should include Total Funds by Branch / DRU, Ongoing vs Completed, Approved vs KIV vs Rejected, Monthly / Quarterly / Yearly trends, Category distribution, Currency distribution, and custom date-range analysis and custom keyword search for particular projects to return full details

17. Record Locking Rules

• Draft can be edited or deleted by Clerk.

• Approved records cannot be deleted without Super Admin authority.

• Once CAB sets 100% fund release, the CAB section locks against further CAB edits.

• Completed and validated records cannot be edited except through controlled Super Admin override.

• Archived records are read-only except through authorized restore flow.

18. Audit, Security, and Accountability

Every major action must log user, role, branch or DRU, action taken, previous value, new value, timestamp, and comment or reason where applicable. The system must log create, edit, delete, restore, approve, assign monitor, assign validator, release funds, reject release, commencement response, progress update, validation decision, and archive.

Security design should include hashed passwords, role-based access control, session and device awareness, attachment access control, secure synchronization, and export logging.

19. Division of Labour and Windows

| Window | Focus | Suggested Team | Main Deliverables |
| --- | --- | --- | --- |
| IW | Integrator | 1 | Architecture, source of truth, coordination |
| A | Backend & API | 2 | APIs, lifecycle guards, auth, audit, exports |
| B | Database & Sync | 2 | Schema, seeds, SQLite mirror, sync design |
| C | Web Dashboard | 2 | CAS, CAB, validation, archive, analytics UI |
| D | Desktop Client | 2 | Offline client, reminders, sync, assigned actions |
| E | UI/UX & Forms | 1-2 | Dynamic forms, roadmap, interaction logic |
| F | Notifications & Automation | 1 | CAB, commencement, progress, validation alerts |
| G | Security & Audit | 1 | Permissions, session/device rules, hardening |
| H | QA & Validation | 1-2 | Functional, role, sync, and lifecycle testing |

20. Recommended Development Sequence

1. Integrator defines and freezes the official source of truth.

2. Window B produces schema, seeds, ERD, and sync mirror.

3. Window A produces API contract and lifecycle rules.

4. Window E finalizes form, dynamic field logic, and UX decisions.

5. Window C builds the web dashboards and registry.

6. Window D builds the offline desktop client.

7. Window F wires reminders and automation.

8. Window G performs security hardening and audit assurance.

9. Window H runs end-to-end QA.

10. Integrator approves release and manages controlled change requests.

21. Branch and Direct-to-CAS Master Data

HQ branches to preload: Policy and Plans Branch; Training Branch; Operations Branch; Air Intelligence Branch; Aircraft Engineering Branch; Communication and Information Systems Branch; Logistics Branch; Administration Branch; Air Secretary Branch; Accounts and Budget Branch; Medical Services Branch; Transformation and Innovation Branch; Civil Military Relation Branch.

Direct-to-CAS list currently identified: PIMT; BOSE; Directorate of Air Police; Directorate of Procurement; Directorate of Public Relations & Info. Any remaining offices should be confirmed and seeded before the final lock.

22. Final Review Matrix Before Locking the Source of Truth

| Review Area | Decision Needed | Final Choice |
| --- | --- | --- |
| App identity | Confirm final official product name and abbreviation | CAS Command Funds & Projects System (CFPS) |
| Approval authority | Confirm which role performs approval actions | Approval is a status selected by clerk on creating record |
| Controlled categories | Confirm whether they auto-complete at fund release or follow light confirmation | Yes auto-complete at fund release |
| Attachment policy | Confirm allowed file types and size limits | 3MB |
| Archive policy | Confirm retention timeline before archive | 5mins |
| Reminder timing | Confirm countdown and escalation timings | immediately |
| Direct-to-CAS offices | Confirm final master list | PASO |
| Hosting model | Confirm managed PostgreSQL or private VPS | Postgre SQL and later private server |